USER ACCEPTANCE TEST PLAN

for

CAPTURE THE FLAG

Prepared for: Dr Rory Hopcraft							               UAT prepared by: Nicholai Baes
Module: COMP2003 – Group Project
Institution: University of Plymouth
Prepared by: Group 6
Submission Date: May 2026

Project Development Team

| Team Member | Primary Responsibility |
| --- | --- |
| Marc Jones | AI Integration, Unity Mini Games, Game Loop Development |
| Aarju Shrestha | Frontend Design, Firebase Integration, Database Structure |
| Edward Hadnett | Multiplayer Implementation, Mini Game |
| Nicholai Baes | Assets, Accessibility, Documentation |

# Contents

- Scope 											3
1.1 Objectives and Business Requirements						3
1.2 Scope of User Acceptance Testing 							4

- Testing Team 										5

- Milestones and Deliverables								6
3.1 Prototype and Interface Review							6
3.2 Backend and Frontend Integration							6
3.3 Preliminary External Gameplay Acceptance Trial					7
3.4 Internal Group Acceptance Meetings						7
3.5 UAT Execution									8
3.6 Reporting and Final Acceptance Approval 						8

- Environmental Requirements								9
4.1 Hardware Requirements								9
4.2 Software Requirements 								9

- Features to be Tested									10
5.1 Google Authentication and Session Join Functionality				10
5.2 Team Selection and Confirmation Workflow					10
5.3 Waiting Room Synchronisation							11
5.4 Quiz Round, Unity Mini Game Integration, and Gameplay Acceptance		11
5.5 AI Question Generation and Quiz Accuracy Validation				12
5.6 Firebase Firestore Storage and Real-Time Synchronisation			13
5.7 Teacher Administrative Dashboard 						13

- UAT Test Case Table									14
6.1 UAT Observations 									15

- Features to Avoid Testing 								15

- Signoff 											16

1. Scope

1.1 Objectives and Business Requirements

The purpose of this User Acceptance Testing (UAT) plan is to determine if the Capture the Flag platform meets the intended educational, technical, and usability requirements before final project submission. While technical integration testing ensured that individual components functioned correctly, this document focuses specifically on whether the completed system is acceptable from the perspective of representative end users and the project client.

Capture The Flag is a browser-based multiplayer educational cyber-security game developed for classroom use. The platform allows a teacher to create a game room, distribute a six-digit session PIN, generate and upload cyber-security quiz content, and monitor student progress throughout the session. Students are authenticated using Google, join the session using the PIN, select a team and role, answer multiple-choice quiz questions, and then participate in embedded Unity WebGL mini games that contribute to a shared team score.

The principal objectives of user acceptance testing are as follows:

- To provide students with a smooth and intuitive login, PIN entry, team selection, and waiting room process.

- To verify that student and teacher authentication routes are clearly separated and functional.

- To confirm that the main gameplay screen loads quiz rounds correctly, applies the score multiplier system, and launches Unity mini games without interruption.

- To ensure that AI-generated quiz questions can be generated, reviewed, edited, uploaded, and safely used during a classroom session.

- To validate that Firebase Firestore correctly stores and synchronises room data, team information, player records, and scores in real time.

- To validate that the teacher can create rooms, manage PINs, upload reviewed question packs, launch sessions, and monitor score progress.

- To assess whether the final integrated platform is understandable, usable, and enjoyable for representative users.

Success within this UAT process will be measured through successful completion of at least 95% of defined user acceptance tests, consistent transition between all major user pages without any faults, accurate transmission of player/team/question/score data, successful loading of AI-generated and reviewed questions, enforcing teacher control, and positive gameplay feedback.

1.2 Scope of User Acceptance Testing

This user acceptance testing process has been designed around the full end-to-end classroom use case envisioned by the client, Dr Rory Hopcraft, Lecturer in Cyber Security at the University of Plymouth.

The UAT process focuses on validating:

- Landing page accessibility and navigation

- Google authentication for students and teachers

- Six-digit PIN room joining process

- Team and role selection workflow

- Waiting room synchronisation

- Quiz round loading and answer validation

- Score multiplier and bonus-time logic

- Unity WebGL mini game launch and score return

- AI question generation, JSON cleanup, review, and upload process

- Firebase Firestore storage, retrieval, and real-time synchronisation

- Teacher room creation, launch control, and live score monitoring

- Overall usability and continuity of the complete game session

The following are outside the scope of this UAT document:

- source code review,

- enterprise server stress testing,

- deep security penetration testing,

- mobile optimisation beyond standard browser use,

- future features do not present in the current build.

2. Testing Team

The UAT process was carried out through a mix of internal development team acceptance testing, client facing demonstrations, and one external representative gameplay trial. As this project was developed within an academic setting the development group acted as the primary representative users during acceptance testing.

| Team Member | Responsibilities During UAT |
| --- | --- |
| Marc Jones | AI question generation testing, Unity mini game testing, gameplay loop validation |
| Aarju Shrestha | Firebase authentication, Firestore data persistence, frontend user flow testing |
| Edward Hadnett | Multiplayer synchronisation, room joining, score update testing |
| Nicholai Baes | UAT documentation, bug logging, quality assurance review |
| Dr Rory Hopcraft | Client acceptance feedback during demonstration meetings |
| Work Experience Students | Preliminary external gameplay acceptance on CyberWorm mini game |

3. Milestones and Deliverables

3.1 Prototype and Interface Review

Before beginning formal acceptance testing, the group reviewed the completed interface prototypes and site flow to ensure that all pages matched the original classroom vision of the client. This review focused on visual continuity, navigation order, and if both student and teacher flows were clearly separated.

Reviewed pages included:

- index.html

- login.html

- join.html

- team-select.html

- confirm-team.html

- waiting.html

- game.html

- question-generation.html

- teacher.html

Deliverables:

- approved interface structure,

- agreed user flow,

- prepared acceptance checklist.

Deadline for Prototype and Interface Review: 27 November 2025.

3.2 Backend and Frontend Integration

After the prototype phase, frontend pages were integrated with Firebase Authentication, Firestore, Node/Express AI communication, and Unity WebGL game embedding. This ensured that acceptance testing would be performed on a functioning integrated build rather than disconnected screens.

Deliverables:

- Firebase Authentication integration,

- Firestore room/PIN persistence,

- AI generation endpoint,

- Unity WebGL score return,

- teacher dashboard controls.

Deadline for Backend and Frontend Integration: 16 February 2026.

3.3 Preliminary External Gameplay Acceptance Trial

An earlier form of user acceptance testing was carried out during  a work experience office placement where student participants were available for gameplay testing. During this session, the CyberWorm mini game was demonstrated and made available for direct play testing.

The purpose was to observe if representative users could understand the game mechanics quickly, interact with the controls without explanation, and find the mini game enjoyable.

Feedback gathered showed that the game mechanics were understandable, responsive, and enjoyable, providing early confirmation that the mini game concept was suitable for integration.

Deliverables:

- external gameplay observations,

- mini game usability validation,

- early user enjoyment confirmation.

Deadline for Preliminary External Gameplay Acceptance Trial: January 2026.

3.4 Internal Group Acceptance Meetings

Because of group based structure of the project, formal external training sessions were replaced by regular internal acceptance meetings and scheduled client progress demonstrations throughout the development period. During these meetings, each member demonstrated current progress and the team collectively tested newly completed functionality and any technical or usability concerns were recorded

This meant user acceptance activities took place continuously from January onwards rather than only at the end.

Deliverables:

- meeting notes,

- recorded acceptance issues,

- corrective task assignments.

Deadline: 29 January 2026 – 21 April 2026.

3.5 UAT Execution

The main UAT execution phase involved all project members and the client carrying out complete classroom session walkthroughs. The full user journey was tested from authentication to final score submission.

Scenario walkthroughs included:

- teacher creates room,

- students log in,

- students join with PIN,

- team and role selection,

- waiting room synchronisation,

- AI question upload,

- quiz and mini game rounds,

- score updates,

- teacher monitoring.

Deadline: 06 March 2026 – 27 April 2026.

3.6 Reporting and Final Acceptance Approval

Following repeated rounds of defect correction and retesting, a final review meeting was held to determine whether the platform met the client’s educational brief and user acceptance objectives.

Deadline: 27 April 2026

4. Environmental Requirements

4.1 Hardware Requirements

Minimum tester requirements:

- Dual-core processor or above

- 4GB RAM minimum

- stable internet connection

- keyboard and mouse

- browser-capable display

Recommended:

- 8GB RAM

- SSD storage

- modern desktop/laptop device

4.2 Software Requirements

- Latest version of Google Chrome, Mozilla Firefox, or Microsoft Edge

- Firebase project deployment active

- Ollama running locally for AI generation

- Gemma3-4b model installed

- Unity WebGL files deployed correctly

- JavaScript enabled browser environment

5. Features to be Tested

5.1 Feature 1 — Google Authentication and Session Join Functionality

Pass Criteria:

- student or teacher authenticates using Google,

- student enters valid six-digit PIN and joins correct room.

Fail Criteria:

- authentication fails,

- role separation fails,

- PIN lookup fails.

Test Cases:

- Open login page.

- Sign in as student.

- Verify student path.

- Sign in as teacher.

- Verify teacher path.

- Enter valid PIN on join page.

- Confirm room joined.

5.2 Feature 2 — Team Selection and Confirmation Workflow

Pass Criteria:

- team and role selections are stored correctly,

- confirmation page displays correct values.

Fail Criteria:

- team/role lost,

- incorrect confirmation data.

Test Cases:

- Choose Team A or B.

- Choose role.

- Continue to confirmation page.

- Verify values persist.

5.3 Feature 3 — Waiting Room Synchronisation

Pass Criteria:

- player remains connected,

- teacher launch redirects all players.

Fail Criteria:

- disconnects,

- no automatic redirect.

Test Cases:

- Enter waiting room.

- Remain connected.

- Teacher launches room.

- Confirm all players move to game page.

5.4 Feature 4 — Quiz Round, Unity Mini Game Integration, and Gameplay Acceptance

Pass Criteria:

- four quiz questions load,

- answer feedback works,

- multiplier increases,

- Unity mini game launches,

- score returns correctly,

- gameplay remains understandable and enjoyable.

Fail Criteria:

- question loading fails,

- multiplier incorrect,

- Unity score not returned,

- gameplay controls unclear.

Test Cases:

- Launch game.

- Complete quiz questions.

- Verify answer feedback.

- Verify multiplier changes.

- Complete Unity mini game.

- Confirm score multiplied and submitted.

- Record gameplay clarity and enjoyment.

5.5 Feature 5 — AI Question Generation and Quiz Accuracy Validation

Pass Criteria:

- AI produces usable multiple-choice JSON question pack,

- teacher can review/edit/save/upload.

Fail Criteria:

- malformed JSON,

- irrelevant or duplicated questions,

- unusable correct answer structure.

Test Cases:

- Open question-generation page.

- Enter cyber-security topic.

- Generate questions.

- Review JSON output.

- Edit at least one question.

- Save/upload to Firestore.

- Confirm questions load later in gameplay.

5.6 Feature 6 — Firebase Firestore Storage and Real-Time Synchronisation

Pass Criteria:

- user profiles persist,

- room/PIN/team/question/score data persists,

- real-time score listeners update connected clients.

Fail Criteria:

- missing data,

- delayed synchronisation,

- inconsistent teacher dashboard data.

Test Cases:

- Log in.

- Join room.

- Select team.

- Complete gameplay.

- Refresh/reconnect.

- Confirm stored data remains.

- Confirm live score updates.

5.7 Feature 7 — Teacher Administrative Dashboard

Pass Criteria:

- teacher can create room,

- PIN is displayed,

- question packs upload,

- launch control works,

- live scores visible.

Fail Criteria:

- room creation fails,

- players not visible,

- scores not updating.

Test Cases:

- Open teacher page.

- Create room.

- Upload question pack.

- Monitor players joining.

- Launch game.

- Monitor score updates.

6. UAT Test Case Table

| Test ID | Feature / Area | Test Scenario | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| UAT-01 | Student Login | Google student sign in | Redirect to student flow | Successful | Pass |
| UAT-02 | Teacher Login | Google teacher sign in | Redirect to teacher dashboard | Successful | Pass |
| UAT-03 | PIN Join | Enter Valid room PIN | Correct room joined | Successful | Pass |
| UAT-04 | Invalid PIN | Enter invalid PIN | Access Denied | Successful | Pass |
| UAT-05 | Team Select | Choose Team A/B | Role Saved | Successful | Pass |
| UAT-06 | Role Select | Choose player role | Role saved | Successful | Pass |
| UAT-07 | Confirmation | Confirm team/role | Correct values shown | Correct allocation shown | Pass |
| UAT-08 | Waiting Room | Remain in lobby | Stable until launch | Successful | Pass |
| UAT-09 | Launch control | Teacher launches the game | Players are redirected | Successful | Pass |
| UAT-10 | AI Generation | Generate AI questions | JSON pack returned | Minor review needed | Pass |
| UAT-11 | AI editing | Edit AI questions | Edit saved questions | Successful | Pass |
| UAT-12 | Question Upload | Upload to firestore | Questions stored | Successful | Pass |
| UAT-13 | Quiz loading | Start quiz round | Four questions shown | Successful | Pass |
| UAT-14 | Answer Feedback | Submit answer | Correct/incorrect shown | Successful | Pass |
| UAT-15 | Multiplier | Correct answers scored | Multiplier Increases | Successful | Pass |
| UAT-16 | Mini game launch | Quiz ends | Unity game loads | Successful | Pass |
| UAT-17 | Score return | Mini game finishes | Score submitted | Successful | Pass |
| UAT-18 | Firestore sync | Multiple score updates | Live sync works | Successful | Pass |
| UAT-19 | Teacher monitor | Observe Session | Dashboard Updates | Successful | Pass |
| UAT-20 | CyberWorm trial | Student plays mini game | Positive feedback | Successful | Pass |

6.1 UAT Observations

Most acceptance tests passed successfully during weekly internal testing and final integrated walkthroughs. The primary observation was that AI-generated question packs  required teacher review before use, as some generated responses needed corrections. This issue was mitigated by the JSON editor and teacher review stage.

The CyberWorm external play test also provided useful gameplay acceptance evidence, with student participants finding the mechanics simple and enjoyable.

7. Features to Avoid Testing

The following were intentionally excluded from this UAT process:

- low-level code efficiency review,

- hidden developer scripts,

- enterprise server stress tests,

- future feature enhancements,

- mobile-only layout optimisation.

8. Signoff

I hereby accept this final product. (Yes / No)

(Signature)

______________________________________________________

Client Name: Dr Rory Hopcraft
Position: Lecturer in Cyber Security
Organisation: University of Plymouth

Date: __________________